Carnegie Mellon University	 CMU-MSIT-SE-SVVP1.0

School of Computer Science	Fall 2003

Master of Software Engineering

MSIT-SE Practicum

Software Verification & Validation Plan (SVVP)

Version 1.0

Railroad Configuration Rule Checker

November 7, 2003

Yong Hoon Choi

Revision History

| Date | Revision | Description | Author |
| --- | --- | --- | --- |
| 10/31/2003 | 0.1 | Documentation Creation | Yong Hoon Choi |
| 11/07/2003 | 1.0 | Test for Non-functional Requirements | Yong Hoon Choi |

Table of Contents

1	Introduction	4

1.1	Scope	4

1.2	Objectives	4

2	References	4

3	Definitions and Acronyms	5

3.1	Definitions	5

3.2	Acronyms	5

4	Verification and Validation Overview	6

4.1	Master Schedule	6

4.2	Verification & Validation Environment	6

4.3	Tools, Techniques, and Methodologies	6

4.3.1	Verification	6

4.3.2	Validation	6

4.3.3	Review	6

5	Life-Cycle Verification and Validation	7

5.1	Requirement Phase	7

5.1.1	Unambiguity	7

5.1.2	Completeness	7

5.1.3	Consistency	7

5.1.4	Modifiability	7

5.1.5	Traceability	7

5.2	Architecture Phase	8

5.3	Design Phase	8

5.3.1	Requirements Traceability	8

5.4	Development Phase	9

5.4.1	Proactive Techniques	9

5.5	Testing Phase	9

5.5.1	Testing Plan	9

5.5.2	Test design	10

5.5.3	Test Cases	10

6	Appendix A: Coding Standard	15

6.1	Naming Conventions	15

6.1.1	File	15

6.1.2	Identifier	15

6.2	File Organization & Comments	16

6.3	Java Code Example	16

# Introduction

This section of the Software Verification and Validation Plan defines the purpose, scope, and goals of the plan. The software project must be identified and the specific software product items, covered by the plan, must be identified. The specific goals of the verification and validation effort must be specified.

## Scope

The Software Verification and Validation Plan (SVVP) is produced for and limited to the Railroad Configuration Rule Checker system. The SVVP is produced using the IEEE Standard for Software Verification and Validation Plans (1012-1986) as a model. Software V&V employs review, analysis, and testing techniques to determine whether a software product and its intermediate deliverables comply with requirements. These requirements include both business functional capabilities and quality attributes.

## Objectives

The objectives of the V&V effort are to find defects and to determine if required functions and attributes are built into the software system. V&V activities are designed to support:

- Verification that the products of each software life cycle phase:

- Comply with previous life cycle phase requirements and products for correctness, completeness, consistency, and accuracy.

- Satisfy the standards, policies, practices, procedures, and conventions of the phase.

- Establish the proper basis for initiating the next life cycle phase.

- Validate that the completed end product complies with established software and system requirements.

# References

| [IEEE1] | IEEE Standard for Software Verification and Validation Plans (1012-1986) |
| --- | --- |
| [IEEE2] | IEEE Guide for Software Verification and Validation Plans (1059-1993) |
| [CMMI1.1] | Capability Maturity Model Integration, Version 1.1 (CMU/SEI-2002-TR-012) |
| [SRS1.1] | Software Requirement Specification for Railroad Configuration Rule Checker, Version 1.1 |
| [SPMP1.0] | Software Project Management Plan for Railroad Configuration Rule Checker, Version 1.0 |
| [SYNVV] | Verification and Validation Document of Team Synergy, Version 2.0 |
| [JAVAS] | Code Conventions for the JavaTM Programming Language (http://java.sun.com/docs/codeconv/html/CodeConvTOC.doc.html) |
| [BASS 01] | Len Bass, Bonnie E. John, and Jesse Kates , Achieving Usability Through Software Architecture, CMU/SEI-2001-TR-005, March 2001 |
| [BURNSTEIN 03] | Ilene Burnstein, Practical Software Testing, Speinger, 2003 |

# Definitions and Acronyms

## Definitions

- Verification

Verification confirms that work products properly reflect the requirements specified for them. In other words, verification ensures that “you built it right.” [CMMI1.1]

- Validation

Validation confirms that the product, as provided, will fulfill its intended use. In other words, validation ensures that “you built the right thing.” [CMMI1.1]

## Acronyms

| SVVP | Software Verification/Validation Plan |
| --- | --- |
| IEEE | Institute of Electrical and Electronics Engineers |
| V&V | Verification & Validation |
| SRS | Software Requirement Specification |
| FR | Functional Requirement |
| IDE | Integrated Development Environment |

# Verification and Validation Overview

## Master Schedule

The verification and validation schedule is described as a part of the project schedule in the Software Project Management Plan for the Railroad Configuration Rule Checker project.

## Verification & Validation Environment

- Hardware: Intel Pentium III 1.0G/512MB RAM

- Software: Java Run-Time Environment, Eclipse IDE (Integrated Development Environment), Microsoft Word

- Operating System: Windows XP, Unix (on the CS machine)

- Applications: Microsoft Project

- Site: Wean Hall 4615/Carnegie Mellon University, Union Switch & Signal, Inc.(for the final test)

## Tools, Techniques, and Methodologies

V&V will be performed by the following techniques.

### Verification

- Feedback, construction criteria of review (checklist, requirements, standards)

- Procedures for conducting review, resources, tools allocated to the review

- Compliance to standards

- Prioritized list of deviation and problems discovered

- Actions and tasks to be performed to fix the problem

### Validation

- Production of test cases

- Checking of test cases’ adequacy based on the Software Requirement Specification (SRS)

- Responses to construction criteria of review (checklist, requirements, standards)

- Recording of test results

- Amendments based on test results

### Review

- Self-review

- Peer-review

# Life-Cycle Verification and Validation

## Requirement Phase

To verify and validate our requirements, proactive and reactive techniques are chosen. These techniques thoroughly inspect the software requirements document for specific parameters. The parameters include unambiguity, completeness, verifiability, consistency, modifiability, traceability, and usability.

The primary objective of testing is to verify that the software we are developing is meeting client’s requirement or not. To make sure that we are on the right track we must examine our requirements (as we understand today) against prior documents. All of these requirements must be clear, concise, consistent, unambiguous, and testable.

### Unambiguity

All requirements must be examined closely to ensure no ambiguity exists in their specification. The developers must ensure that their interpretation of the requirements is free of ambiguity. This can be achieved through a series of document inspections. The inspector may include a moderator, developers, readers, inspectors, recorders, and client. In addition to this, we also plan to conduct client walkthrough sessions to ensure that everyone clearly understands requirements.

### Completeness

Even though it is often not possible to develop complete requirements during requirements phase, the last iteration should provide (at the very least) a complete and comprehensive requirements document. Here again, we will use a series of document reviews and client walkthroughs for transition between each of the phases to achieve this goal.

### Consistency

To ensure that the requirements gathered are consistent, we will periodically (throughout the software lifecycle) conduct a series of document reviews, especially during transition periods between phases. Each requirement will be compared against the previous and future versions to maximize consistency.

### Modifiability

Each requirement, including the diagrams, must be documented in a way that makes them easily modifiable. To achieve this, each requirement and diagram will be assigned a version number for easy revision. In addition, all deliverables are organized in templates to allow for convenient modifications.

### Traceability

The requirements traceability management involves adding, deleting, and changing requirements and their attributes. We will also organize and create views of different requirement types. Each requirement will be uniquely named. Any changes in the list of the requirements will be done with regards to the names.

## Architecture Phase

To validate our architecture we will use scenario-base method. We will build scenarios which illustrate the kind of activities and quality attributes that the system must support, for example, scenarios with respect to usability, scalability, and modifiability. Then we will describe candidate architectures, classify scenarios, and make overall evaluation.

To verify the architecture of the system during the phase the software engineer will follow organizational technique. This technique have to implemented from the beginning the phase. The following steps are determined:

- We will develop an architecture design based on our SRS which was created in requirements phase.

- At the end of each iteration (architecture cycle), we will inspect our architecture to validate it against requirements.

- At the end of the architecture phase, we will document system architecture.

- Once the document is created, we will review the document to make sure that the architecture documented is consistent with software requirements.

- Inspections and review may lead to changes in the requirements—we will track these changes using version control.

- We will use version control to keep track of changes in our architecture document.

## Design Phase

To verify our design phase, the software engineer will perform a formal inspection on the detailed design document.  This will include inspecting the document for its conformity to applicable standards and inspecting the traceability of design elements to documented requirements. Then, quality attribute trade-offs, sensitivity points, and risks of the architectural style and possible alternatives will be considered.

In addition to using these techniques (tasks, documentation and tracking of important changes) it is also necessary to inspect the verification and validation process for effectiveness and possible improvements.

### Requirements Traceability

The goals of this review are to:

- Ensure that the design fully addresses all the requirements including both functional and non-functional requirements.

- Ensure that all the design elements are traceable to specific requirements i.e. the design should not have more than the requirements specified in the requirements document.

- Ensure that the design is feasible for the developers.  There should be no confusion or ambiguity. Ensure that we are building the software that our client requires.

A traceability table or matrix will be used to formally review the traceability of requirements to design elements in the system. The software engineer will analyze the system and populate the fields of the table such that a visual inspection of the table will clearly indicate whether all requirements have been fulfilled.

## Development Phase

The techniques outlined in this section are for the development phase of the lifecycle and are separated into two sections: Proactive and Reactive techniques. Proactive techniques refer to standards and protocol that will be followed by the developer in order to ensure defect avoidance. Reactive techniques refer to defect tracking and repair procedures that will be followed by the developer in order to repair errors. In addition to these two development focused V&V techniques, effectiveness assessment will also be performed.

### Proactive Techniques

#### Code Review

The developer will adhere to a strict coding standard to improve readability and modifiability of the code. After an iteration of development, a formal code inspection will be performed.

#### Reactive Techniques

Defect Tracking

An output from the testing phase will be a list of defects with the last iteration produced by the developer. The developer will be responsible for maintaining this defect list as it strives to

## Testing Phase

### Testing Plan

The goal of this test plan is to ensure that the system’s functionality is as required and assists the QA in testing and verification of the software.

The test process is defined in terms of following phases:

- Test planning

We plan to debug during coding phase, unit testing for verification detailed design, integration testing for verification architecture design, and system testing for validation system (the system meets the requirements).

- Test design

We plan to use Use-Cases technique to design test cases for every test stage.

- Test execution

We plan to execute tests after each development phase using use cases manually.

- Test improvement

We plan to improve our test cases, if they would find small amount of defect or would not find defects at all.

After identifying the test phases the software engineer will analyze each phase and identify factors that can affect test-case’s effectiveness

- Test planning

Our test cases are based on our functional specifications. Therefore, if our specifications are not complete, the test plan will not be complete either; this may reduce test plan’s effectiveness.

- Test design

We might choose the wrong test-design technique, so the test cases could simply be missing. They may not  be able to check system for defects.

- Test execution

Some test cases might not be executed at all, or executed incorrectly. After each test cycle, the software engineer plans to collect test data to identify defects. Some of these defects may be side effects of the test cases that were executed. Based on the results, the software engineer will identify the main factors which affect test-case’s effectiveness.

### Test design

For managing the risk of releasing system, whose quality is unacceptable, the software engineer design set of tests, which follow one after another. Each test validates the system accordingly with its development phase, for example

- Unit Test validates Detailed Design.

- Integration Test validates Architecture Design.

- Functional Test validates Software Requirements.

- Acceptance (System) Test validates System Requirements.

### Test Cases

The test cases will be generated based on the Software Requirement Specification and the Configuration Rule Specification for the Railroad Configuration Rule Checker project.

#### Functional Features

| Test Case # |  |
| --- | --- |
| Title | Invalid tabling file paths/names |
| Input | - Checker application - Configuration rule file |
| Procedure | - Execute the application with the following arguments: - The first argument: invalid tabling file name - The second argument: valid configuration rule file name |
| Expected Output | The application should display an error message saying that the tabling file name is invalid. |
| Related Requirement | FR1 |

| Test Case # |  |
| --- | --- |
| Title | Invalid configuration rule file paths/names |
| Input | - Checker application - Tabling file |
| Procedure | - Execute the application with the following arguments: - The first argument: valid tabling file name - The second argument: invalid configuration rule file name |
| Expected Output | The application should display an error message saying that the configuration rule file name is invalid. |
| Related Requirement | FR2 |

| Test Case # |  |
| --- | --- |
| Title | Invalid tabling/configuration rule file paths/names |
| Input | - Checker application - Tabling file - Configuration rule file |
| Procedure | - Execute the application with the following arguments: - The first argument: invalid tabling file name - The second argument: invalid configuration rule file name |
| Expected Output | The application should display an error message saying that the tabling/configuration rule file names are invalid. |
| Related Requirements | FR1, FR2 |

| Test Case # |  |
| --- | --- |
| Title | Log file name that already |
| Input | - Checker application - Tabling file - Configuration rule file |
| Procedure | - Execute the application with the following arguments: - The first argument: valid tabling file name - The second argument: valid configuration rule file name - The third argument: log file name that already exists in the directory |
| Expected Output | The application should display a warning message saying that the log file already exists in the directory. Then it should ask users to confirm whether they want to use the file for logging or not. Finally, the checking result will be displayed on the screen and saved on the log file. |
| Related Requirements | FR5.2 |

| Test Case # |  |
| --- | --- |
| Title | Invalid number of parameters in macro command |
| Input | - Checker application - Tabling file with a macro command that has more or less parameters than it is supposed to do. - Configuration rule file |
| Procedure | - Execute the application with the following arguments: - The first argument: valid tabling file name - The second argument: valid configuration rule file name - The third argument: log file name that already exists in the directory |
| Expected Output | The application should display an error message saying that the number of parameters of a macro command in the tabling file is incorrect based on the macro definitions. |
| Related Requirements | FR3.1, FR4.1 |

| Test Case # |  |
| --- | --- |
| Title | Invalid type of parameter of macro command |
| Input | - Checker application - Tabling file with a macro whose parameter type is not valid - Configuration rule file |
| Procedure | - Execute the application with the following arguments: - The first argument: valid tabling file name - The second argument: valid configuration rule file name - The third argument: log file name that already exists in the directory |
| Expected Output | The application should display an error message saying that the type of parameters of a macro command in the tabling file is invalid based on the macro definitions. |
| Related Requirements | FR3.1, FR4.1 |

| Test Case # |  |
| --- | --- |
| Title | Invalid format in configuration rule file |
| Input | - Checker application - Tabling file - Configuration rule file with invalid rule format |
| Procedure | - Execute the application with the following arguments: - The first argument: valid tabling file name - The second argument: valid configuration rule file name - The third argument: log file name that already exists in the directory |
| Expected Output | The application should display an error message saying that the number of parameters of a macro command in the tabling file is incorrect based on the macro definitions. |
| Related Requirements | FR3.2, FR4.2 |

#### Non-Functional Features

The successful application will have the following non-functional features, which are prioritized by their importance. It is hard to test most non-functional requirements. Those features will be tested based on the scenarios for them in the user’s perspective. The users for the application are technicians, who update the railroad configuration information.

- Reliability

Since the application will substitute human checkers for the configuration file, reliability is the most important requirement. It is very hard to check the correctness of the checker itself. One popular criterion for reliability is a statistical lower-bound value.

- Reliability Scenario 1

| Environment | Normal execution |
| --- | --- |
| Stimulus | Users run the application with valid input files |
| Response | The system returns the validation results with accuracy > 95% statistically. |

- Usability
The following usability scenarios are generated based on the guidelines in [Bass 01].

Providing Good Help

Since the system is a text-based command-line application, there is no interaction except the execution the cancel operation during execution. The “how-to-use” problem in the type of applications is divided into two problems: “how-to-set-parameters” and “how-to-read-results”.

- Usability Scenario 1

| Environment | Normal execution |
| --- | --- |
| Stimulus | Users start to run the application for the first time |
| Response | The help text provided by the application, executed with no parameters, enables the users to learn how to set the parameters within 5 minutes. |

- Usability Scenario 2

| Environment | Normal execution |
| --- | --- |
| Stimulus | Users read/interpret the rule validation results for the first time |
| Response | The users’ manual enables the users to learn how to read/interpret the validation results within 30 minutes. |

Canceling Commands

The size of the text file, which contains the railroad configuration information, is relatively large ( 2-3 Mbytes). Reading/analyzing the file may take a long time (>10 seconds). During the execution, users should be able to quit the execution immediately.

- Usability Scenario 3

| Environment | During execution |
| --- | --- |
| Stimulus | Users find unsatisfactory arguments set on the command line. |
| Response | Users can stop the execution of the application by pressing a special key set, such as “Ctrl + C.” |

Show progress

Users may want to check out the progress of the rule validation during the considerably long execution time (>10 seconds).

- Usability Scenario 4

| Environment | During execution |
| --- | --- |
| Stimulus | Users are not sure whether the validation process is going on without any problem during the execution time. |
| Response | Users will see the progress that consists of the elapse time and the number of validated rules over the number of total rules during the execution time. |

- Extensibility

There are two possible extension points. One is a configuration rule. The other is a functionality of the application.

- Extensibility Scenario 1

| Environment | Normal execution / Development |
| --- | --- |
| Stimulus | A new configuration rule is discovered. |
| Response | The system and the configuration rule file can be extended to enable validation on the new configuration rule within 2 person-days. |

- Extensibility Scenario 2

| Environment | Normal execution / Development |
| --- | --- |
| Stimulus | Users want to Graphic User Interface (GUI) for the current application. |
| Response | The development of GUI and its integration with the current system can be accomplished within 2 person-weeks. |

- Performance

Although the client doesn’t have strong requirements on performance, the execution time is expected to be bounded in the worst case.

- Performance Scenario 1

| Environment | Normal execution |
| --- | --- |
| Stimulus | Users run the application with valid input files. |
| Response | The application will display the rule validation result and save it on the log file within 60 seconds. |

# Appendix A: Coding Standard

The programming standard to be used in this project is based on the code conventions for the Java programming language [JAVAS].

## Naming Conventions

Naming conventions make programs more understandable by making them easier to read. They also give information about the function of the identifier (For example, whether it’s a constant, function, or a variable) which can be helpful in understanding the code.

### File

The name for the Java source file will be same as the name of the public class, which is usually unique, in the file. The other file names must have all letters in lowercase and an underscore sign “_” character between words.

### Identifier

#### Variables

- Naming Rules

  - Variable names must have their first letter in lowercase, and the first letter of the second word capitalized. Variable names for the Vector class, however, can have their first letter in uppercase.

  - Private/protected variable names must start with an underscore sign “_” character.

  - Variable names must not start with a dollar sign ‘$’ character, even though it is allowed.

  - Variable names must be short as well as meaningful. All variable names must indicate their purpose of use. One-character variable names must be avoided except for temporary "throw-away" variables. Common names for temporary variables are i, j, k, m, and n for integers; and, c, d, and e for characters.

- Example

public Integer pressureValue;

protected String _internalName;

#### Constants

- Naming Rules

  - Constants must be capitalized with words separated by an underscore.

- Example

final static int MAXIMUM_WIDTH = 1111;

#### Methods

- Naming Rules

  - Variable names must have their first letter in lowercase, and the first letter of the second word capitalized.

  - Private/protected variable names must start with an underscore sign “_” character.

  - Variable names must not start with a dollar sign ‘$’ character, even though it is allowed.

  - Variable names must be short as well as meaningful. All variable names must indicate their purpose of use.

- Example

public void getPressure() { }

protected boolean _setInternalValue(int pressure) { }

## File Organization & Comments

The eclipse IDE (Integrated Development Environment) will be used to develop the Java application. Since the eclipse provides its own file organization schemes and templates automatically generated for comments, the way it provides will be used for convenience.

## Java Code Example

/* * Railroad Configuration Rule Checker * MSIT-SE Practicum * Created on Oct 29, 2003 */ import java.util.Vector; /** * Location Class * @author Yong Hoon Choi */ public class LC { // Line Number protected int _lineNumber; /** * _inlc Internal Location Name * _lftlc Next Location to the Left * _rgtlc Next Location to the Right * _lcname Location Name * _scn Detail Screen Name */ protected int _inlc; protected int _lftlc; protected int _rgtlc; protected String _lcname; protected String _scn; /** * Location Class Constructor */ public LC() { } /** * Location Class Constructor * @param lineNumber * @param inlc * @param lftlc * @param rgtlc * @param lcname * @param scn */ public LC( int lineNumber, String inlc, String lftlc, String rgtlc, String lcname, String scn) { // Set the line number this._lineNumber = lineNumber; // Set the internal location number try { this._inlc = new Integer(inlc).intValue(); } catch (NumberFormatException numEx) { System.out.println( "Line " + lineNumber + ": [TYPE ERROR] INLC must be numeric"); } // Set the left location number try { this._lftlc = new Integer(lftlc).intValue(); } catch (NumberFormatException numEx) { System.out.println( "Line " + lineNumber + ": [TYPE ERROR] LFTLC must be numeric"); } } /** * Display the location information */ public void display() { System.out.println("LC: " + _inlc); } }