Carnegie Mellon University

Master of Science in Information Technology

Software Engineering (MSIT-SE)

Practicum in Software Engineering (17-677) Approval Form

Student Name: Yong Hoon Choi                     Date: September 17, 2003

Project Title: Railroad Configuration Rule Checker

Project Proposal: Please attach proposal that contains all of the components listed below.

- A brief description of the industry, company, and specific facility at which the project will be conducted

- Description of the problem

- Executive summary of effort

- Project purpose and goals

- Project approach and methodologies

- Project deliverables

- Timeline for deliverables

- Identify Technical Advisor by name, contact information, position and responsibility

- Identify Supervisor by name, contact information, position and responsibility.

Approvals

| Gregg Beardsley |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Supervisor Name |  | Department |  | Signature |  | Date |
| Greg Matoka |  |  |  |  |  |  |
| Technical Advisor Name |  | Department |  | Signature |  | Date |

Carnegie Mellon Approvals

| David Root |  |  |  |  |
| --- | --- | --- | --- | --- |
| Faculty Advisor |  | Signature |  | Date |
| Mel Rosso-Llopart |  |  |  |  |
| MSIT-SE Director |  | Signature |  | Date |

Blank Page

Table of Contents

1	Acronyms	3

2	Executive Summary of Effort	3

3	Background	4

3.1	Industry and Company	4

3.2	Facility	4

3.2.1	Developing Facilities	4

3.2.2	Operating Facilities	4

4	Problem Description	5

5	Project Goals	6

Table 1     Relationships between the MSIT-SE core courses and the project activities	6

6	Project Approach and Methodologies	7

6.1	Approach	7

6.2	Methodologies	8

6.3	Deliverables for CMU	9

6.3.1	Software Requirement Specification	9

6.3.2	Software Project Management Plan	9

6.3.3	Software Design Document	9

6.3.4	Software Test Document	9

6.4	Deliverables for the Company	9

6.4.1	Users’ Manual	9

7	Timeline for Deliverables	10

8	Advisor/Supervisor	10

8.1	Technical Advisor	10

8.2	Supervisor	10

# Acronyms

| MSE | Master of Software Engineering |
| --- | --- |
| MSIT-SE | Master Science in Information Technology – Software Engineering |
| CAD | Computer Automated Dispatch |
| SPMP | Software Project Management Plan |
| SAT | Satisfiability Problem |
| ADL | Architectural Description Language |
| UML | Unified Modeling Language |

# Executive Summary of Effort

Infrastructure components of a railroad consist of various types of devices that are used to facilitate the movement of trains. There are physical components, such as signals, switches, tracks, and control points while there are non-physical components, such as paths and routes, which use the devices to define allowable train movement capabilities. All of these components, both physical and non-physical, consist of parameters, or attributes, that are used to accurately specify their characteristics to the Computer Automated Dispatch (CAD) software system.

A technician makes the table information for the CAD software system manually from the device data sheets and railroad maps. Since this transcription is done by human, the work contains defects in nature. In addition, because the device data is represented very low-level and bit-oriented, the manual transcription, which requires bit-by-bit interpretations, is very erroneous. In the compilation process of the table information, since compiler may figure out only syntactical errors, finding semantic defects in the table information totally depends on proofreading of the technicians and test engineers.

The railroad configuration rule checker would examine the updated tabling file in order to ensure that the tabling updates comply with all the rules, and to inform the user when an error is detected. When the technician is complete with the updates, the rule checker is invoked. The technician may enter, edit, and delete the configuration rules as well as the configuration exceptional rules since there are some special situations where it’s “acceptable” for a rule to be violated because of unique circumstances that exist at a particular location. All violations are displayed to the user as well as logged to a file, and the report must allow a user to easily identify and correct the error.

The software development process consists of five phases as follows:

- Understand the Computer Automated Dispatch (CAD) software system and the processes related to the CAD system.

- Analysis of  problem frames and requirements

- Design

  - Formal models for representing configuration components and rules

  - Software architecture for decomposing the problem into manageable pieces.

  - Detailed design for implementation

  - User interface design

- Implementation/Testing

- Documentation for future developers who will maintain the software system and users (railroad technicians).

# Background

## Industry and Company

Union Switch & Signal Inc. (http://www.switch.com/) is a leading company in the design, manufacture and service of signaling, automation and control equipment and systems for the railroad and mass transit industries worldwide.

Union Switch & Signal Inc. has been the internationally recognized leader in railway signaling automation and control for more than 100 years. The company is a leading manufacturer of high quality relays and timers, track circuit control and ground equipment, switch machines and switch support equipment, all manner of wayside signals, all types of classification yard control and ground equipment, carborne detection, control and display equipment and the full range of highway crossing devices. In every product area, US&S has made notable technological advances, in particular, new solid-state and software-controlled devices that greatly reduce hardware requirements and operating costs over traditional equipment designs.

US&S complements its exceptional product design and manufacturing capabilities with equivalent expertise in systems integration. US&S mainline, transit and classification yard control systems manage tens of thousands of vehicle and train operations per day over hundreds of thousands of track miles. This achievement is made possible by a highly trained team of engineers and project management specialists who are masters of railway system design and implementation.

## Facility

### Developing Facilities

- Hardware: Intel Pentium III 1.0G/512MB RAM

- Operating System: Windows XP, Unix (on the CS machine) or Linux (on the Andrew machine)

- Applications: Microsoft Project

- Programming Environment: Java/Eclipse

- Site: Wean Hall 4615/Carnegie Mellon University

### Operating Facilities

- Hardware: Intel Pentium

- Operating System: Windows XP, Unix, Linux

- Virtual Machine: Java Run-Time Environment

- Site: Union Switch & Signal, Inc.

# Problem Description

The configuration of a railroad is very dynamic, i.e., the layout and positioning of the devise is constantly changing. This required the CAD software to be designed so that the configuration changes could be imported without having to make changes to the logic whenever a component was updated. As a result, the configuration data is defined to the CAD system through the use of “macro files”, or “tables” consisting of VAX macros that get compiled and linked with the CAD software on a weekly basis in order to capture configuration changes. The use of VAX macros as the method for defining device parameters was implemented when the CAD software was first developed back in the early 1980s.

The procedural method for updating the configuration is for a technician to manually edit the tabling files, making changes to the component parameters based on information supplied from the railroad. After the edit changes are made, the file is compiled, and if there are no syntax errors, the object file is linked with various software modules to form a VAX VMS executable which is loaded on to the CAD system at the customer site.

The component parameters are interrelated. Using the example of the switch from the previous section, there are two parameters that are used to define the left and right adjoining tracks that are connected to the switch. The tracks have parameters that consist of, among other things, the list of switches on the track. If the location was tabled (configured) correctly, then the switch number from the switch’s internal switch number parameter will be contained in the track’s (the track referenced in the switch’s track parameters) switch list. Each relationship between configuration components can, for the purpose of this proposed tool, be referred to as a “rule”. If the rule is violated, the CAD software will malfunction, and although there are physical safeguards built into the field devices to prevent catastrophes, the software can be rendered unusable under certain conditions. There are possibly a dozen or so different rules that the technician must understand and adhere to in order to deliver tabling that is free of defects.

A violated rule will still allow the software to be compiled and linked without error as long as the macro is syntactically correct, so the build process allows no ability to detect tabling defects. The test process is the only mechanism for detecting tabling rule violations, but this has limited effectiveness. Locations typically consist of many different devices, which means that the number of possible scenarios involving a moving train can become quite high, and as a result, error situations are missed. Rigorous code evaluations are not possible due to resource limitations. Because the entire tabling effort is so human intensive, and the work involves hours of changing numbers and mnemonics, errors are an inevitable part of the configuration process.

# Project Goals

- Use software engineering to a real world problem

  - Apply knowledge and techniques leaned in the courses of the MSIT-SE program as in Table 1.

  - Try to learn new concepts and experience new ways of doing things

  - Survey and compare alternative techniques applied to the problem using systematic approaches

- Deliver a quality software product

  - Set realistic goals

  - Meet deadlines

  - Deliver quality documentations that meets the client’s expectation as well as the industry standards

  - Communicate openly with the client and mentor in a timely manner

- Expand technical knowledge

  - Learn from the CMU mentor and the technical staffs at Union Switch & Signal, Inc.

  - Understand the Computer Aided Dispatch (CAD) software systems and the related processes in the railroad industry

  - Understand verification (rule checking) techniques applied to the configuration/design problems

| Core Course | Project Activities |
| --- | --- |
| Models of Software Systems | - Formal Modeling & Specification for Configurations and Rules - Model Checking and Satisfiability Problem Solving |
| Managing Software Development | - Software Project Management Plan - Task/Risk Analysis |
| Methods of Software Development | - Problem Frames: Analyzing and Structuring Software Development Problems - Usability Analysis using Cognitive Walkthrough |
| Analysis of Software Artifact | - Software Performance/Behavior Analysis - Software Testing |
| Architecture of Software Systems | - Quality Attribute Analysis in Software Architecture - Modeling Using Acme ADL and AcmeStudio |

# Table 1     Relationships between the MSIT-SE core courses and the project activities

# Project Approach and Methodologies

## Approach

Since this project is relatively fast-paced for a short period, three and half months, it will follow the waterfall model, which consists of the following activities:

- Requirements analysis and definition     The system’s services, constraints and goals are established with system users. They are defined in detail and serve as a software requirement specification.

- System/software design     The system/software design process partitions the requirements to sub-systems. Software design involves identifying and describing the fundamental software system abstractions and their relationships.

- Implementation and unit testing     The software design is realized as a set of programs or program units. Unit testing involves verifying that each unit meets its specification.

- Integration and system testing     The individual program units or programs are integrated and tested as a whole system to ensure that the software requirements have been met. After testing, the software system is delivered to the client.

- Operation and maintenance     The software system is installed and put into practical use.

The development process model is illustrated in Figure 1.

Requirements

Verify

Design

Verify

Implementation

Testing

Integration

Testing

Operation and maintenance

Legend

Development Phase

Regression

Progression

Figure 1   The waterfall model

## Methodologies

During the requirement gathering, the existing processes related to the Computer Aided Dispatch software system will be reviewed for identifying problem frames and further understanding. Functional and extra-functional (or non-functional) quality attributes of the desired system will be considered separately and prioritized for the software architecture. The requirements will be written in a single document following the standard, IEEE Recommended Practice for Software Requirements Specifications.

The formal modeling/specification techniques will be used for the configuration rule checking. A formal language should be defined appropriate for configuration rules (specification) written in a natural language (English). Model Checking could be a good candidate technique for verification since it is totally automatic and provides counter-examples when it gets a negative result. If the complexity of the verification problem is reasonably low, a SAT (satisfiability problem) solver could be used for verification.

The design will be software architecture-based and object-oriented. For the software architecture design, AcmeStudio will be used. It is a customizable editing environment and visualization tool for a software architectural design based on the Acme architectural description language (ADL). With AcmeStudio, the software architect can define new Acme families and customize the environment to work with those families by defining diagram styles. A variety of analysis could be done, based the software architectural design. The UML notations will allow us to design software models in the object-oriented paradigm. For instance, the UML class diagram will capture the static aspect of the software system while the UML state/sequence diagrams will represent the dynamic aspect of the system.

During user interface design, a cognitive walkthrough learned in the course, Methods of Software Development, will be used. It is a structured inspection method for systematically analyzing designs to detect potential usability problems for specific tasks and user populations. The technicians responsible for updating tabling information and the user interface designer will participate in the cognitive walkthrough.

The implementation and testing will be performed component-by-component in the software architectural design. The technician updating the railroad tabling information will participate in the test plan and test case generation providing realistic tabling information, configuration rules, and configuration exceptions.

## Deliverables for CMU

### Software Requirement Specification

- The requirements must be specified before the design phase begins.

- The requirements set out what the system should do and define constraints on its operation and implementation.

- Gathering requirements was covered in Managing Software Development and Methods of Software Development.

### Software Project Management Plan

- The Software Project Management Plan (SPMP) contains the project background (scope, assumption), standards, practices, tools, and techniques to be used during the development life cycle of this software.

- The SPMP contains risk analysis. This is important to notify management of potential risks and for the most likely ones, a mitigation/contingency plan can be put in place. A software project has a better chance of succeeding when potential risks are figured out before the risk becomes a reality.

- Creating an SPMP will help show the skills learned during the course, Managing Software Development.

### Software Design Document

- Software Architecture represents a common high-level abstraction of a system. It also represents the manifestation of the earliest design decisions about a system, and these early bindings carry weight far out of proportion to their individual gravity with respect to the system’s remaining development, its deployment, and its maintenance life.

- The formal models appropriate for components in the Computer Automated Dispatch software system and the specifications for configuration rules should be defined.

- UML Class Diagram/ Sequence Diagram/Use Cases represent the object-oriented views of systems.

- The Graphic User Interface Design (GUI) has to be considered for a user-friendly software environment.

### Software Test Document

- The testing document includes test plan, test design specification, test case, test procedure, test incident report, and test summary report. The test plan, which covers the scope of testing, the methodology to be used, the tasks to be performed, resources, schedules, risks, and dependencies, is developed prior to the implementation of a project to provide a well defined and understood project roadmap. Other reports will be made after implementation.

## Deliverables for the Company

### Users’ Manual

- The users’ manual is a concise description about installation, environment and operations.

# Timeline for Deliverables

| TimeLine | Deliverables |
| --- | --- |
| Friday, September 19, 2003 | Proposal |
| Friday, September 28, 2003 | Risk Assessment, Software Project Management Plan |
| Friday, October 3, 2003 | Requirement Specification |
| Friday, October 10 2003 | Model & Specification of Problem |
| Friday, October 17, 2003 | High-Level Design: Software Architecture |
| Friday, October 24, 2003 | Low-Level Design: UML Diagrams |
| Friday, October 31, 2003 | UI/Prototype |
| Friday, November 28, 2003 | Executable Code |
| Friday, November 28, 2003 | Software Description |
| Friday, December 5, 2003 | User Manual, Testing Document |
| Friday, December 12, 2003 | Presentation |

# Advisor/Supervisor

## Technical Advisor

| Name | Greg Matoka |
| --- | --- |
| Contact Information | (Work) 412-688-2266 |
|  | (Fax) 412-688-2399 |
|  | (E-mail) grmatoka@switch.com |
| Position | Project Engineer, Union Switch & Signal, Inc |
| Responsibility | Manages development activities related to the railroad configuration rule checker. Provides technical and analytical leadership for projects. Set priorities based on regular meetings with members in the organization. |

## Supervisor

| Name | Gregg Beardsley |
| --- | --- |
| Contact Information | (Work) |
|  | (Fax) |
|  | (E-mail) gbbeardsley@switch.com |
| Position | Union Switch & Signal, Inc |
| Responsibility | Supervisor will guide the student during the practicum providing feedback to the student as to the quality of deliverables produced. |